===Weekly Individual Report (Team 20: Happening Place)===

Name: Sanjay Babu Krishna

Week 2 (Summary)

9/29/2018 3 hrs 404bf887 Made the login page more user friendly

9/29/2018 3 hrs 1a92d76d Made a post-login home page to choose participant or user

9/30/2018 4 hrs d8eb1b9a Made a participant/guest page to help in searching and managing events

Week 3 (plan)

10/5/2018 3 hrs allow guest to add and remove himself to an event and update event

list(UI)

10/5/2018 3 hrs allow guest to remove himself to an event and update event

list(backend)

10/6/ 2018 6 hrs allow guest to add himself to an event and update event list(backend)